## Slide 1: Salon
Abdel, Michelle, Logan, Tobe

## Slide 2: The Premise:
A new kind of Social Media
More and more, you see people out in public, with their nose in their phone.
Most of the time, they’re in their own little world, talking with the same people they always do, looking at the same accounts posting the same kind of content. Consistent and insular; comfortable, but numbing.
What if we had social media that wasn’t stagnant and celebrity focused, but more like being at a party?
What if we brought the scale of social media down from global to local?

## Slide 3: The Team
Abdel, Michelle:
Majority of app construction
Logan:
Some app contributions, scheduling, decision making
Tobe:
Mockups, presentations, documentation

## Slide 4: Goals
User registration/login functionality ☑
Be able to locate nearby users ☑
Communicate between users
Have a game for users to play ☑
Implement an AI player ☑

## Slide 5: What Went Well
IT WORKS!
Great source control experience
Teamwork and communication
Plenty of app development experience
Good database experience as well
Everybody got to contribute something significant

## Slide 6: Lessons Learned
Completely new workflow
  The environment was new to all of us, and only one of us had built an app before.
Our scope was large, but the time was not
  This was a result of lack of understanding of how the class was structured, as well as too much ambition and a lack of focus.
We should have started coding earlier
  This was discouraged due to the structure of the course, but we really needed to in order to fit in all the features we wanted.
Get your environment decided and working early
  We spent a lot of time trying to find workarounds to a problem that we should have avoided entirely. We could have saved a lot of time by switching to something new earlier rather trying to fix something broken for weeks

## Slide 7: Future Additions
A chat AI
More games implemented
A friend feature
Notifications
Message encryption
User preferences